Deliverables – Post-Race Media Optimiser Project (Expanded)

1. AI-ML / GenAI Powered Web-Based Application

- 1.1 Develop and deliver a secure, role-based web application platform that enables Jaguar TCS Racing commercial teams to curate, score, tag, and publish post-race media assets.

- 1.2 Build and integrate core AI/ML modules including clustering, sponsor/logo detection, facial expression analysis, emotion recognition, and asset scoring.

- 1.3 Integrate GenAI-driven captioning, summarization, and alt-text generation to accelerate content production workflows.

2. User Authentication & Access Control

- 2.1 Implement SSO-enabled login credentials for authorized stakeholders across Partnerships, PR, Digital, Comms, Events & Sales teams.

- 2.2 Enable role-based permission layers (RBAC) aligned to JLR security policies, ensuring access is restricted to relevant user groups.

- 2.3 Integrate security guardrails such as MFA, session timeouts, and activity logs to ensure secure usage and governance.

3. Sponsor Visibility & Media Scoring Dashboard

- 3.1 Deliver an intuitive Content Review Dashboard to visualize clustered media assets, ranked scores, captions, and metadata.

- 3.2 Implement advanced filtering and sorting capabilities (race, sponsor, priority, channel, emotional tone).

- 3.3 Enable real-time scoring visualization and confidence-level indicators to support faster content decision-making.

4. Integration with Existing DAM & Publishing Systems

- 4.1 Establish API-based integrations with SharePoint and Imagen for seamless asset publishing.

- 4.2 Automate metadata tagging and content handover to existing DAM infrastructure, ensuring minimal manual intervention.

- 4.3 Ensure integration is compliant with JLR’s data handling, security and publishing workflows.

5. Performance Analytics & Benchmarking Suite

- 5.1 Build an analytics layer to track post-publication performance, including impressions, engagement, and sponsor visibility KPIs.

- 5.2 Deliver trend and benchmark insights to support strategic content planning and sponsorship storytelling.

- 5.3 Implement customizable reporting dashboards for leadership and operational teams, with exportable formats.

6. Security, Privacy & Governance Guardrails

- 6.1 Embed end-to-end encryption, GDPR compliance, and access logging across the platform.

- 6.2 Implement bias detection, fairness checks, and explainable AI guardrails for responsible media scoring and caption generation.

- 6.3 Deploy automated governance workflows for monitoring, model retraining, and audit readiness.

7. Onboarding & Training Sessions

- 7.1 Conduct structured onboarding sessions and enablement workshops for all Jaguar TCS Racing user groups.

- 7.2 Deliver a comprehensive user manual, quick-start guide, and training videos to support adoption.

- 7.3 Provide train-the-trainer sessions to enable Jaguar TCS Racing’s internal champions to support future onboarding independently.

8. Post-Go-Live Support & Continuous Optimization

- 8.1 Provide hypercare support post-launch to ensure a smooth transition from development to operational use.

- 8.2 Conduct periodic AI model tuning, performance enhancement, and retraining cycles to maintain scoring and captioning accuracy.

- 8.3 Offer structured feedback loops, release updates, and system evolution roadmap for long-term optimization and feature growth.

Deliverables:

1. AI-ML / GenAI Powered Web-Based Application

1.1. Core Web Platform Development

1.1.1. Design and development of a secure, role-based web application that enables Jaguar TCS Racing commercial teams to curate, score, tag, and publish post-race media assets.

1.1.2. The tool/platform will be cloud-hosted (depending on infrastructure resource availability), responsive, and scalable to handle race-day media volumes.
Review & Approvals : Environment and infrastructure readiness confirmation from Jaguar TCS Racing IT prior to deployment (Week 6).

1.2. AI/ML & GenAI Processing Modules

1.2.1. Development of integrated modules for media clustering, sponsor/logo detection, emotion analysis, caption generation, and media scoring.
Joint Review: Joint review with Jaguar TCS Racing for model training datasets, sponsor repository, and campaign metadata (Weeks 5).

1.2.2. Built on scalable architecture to allow future model enhancements and new feature additions.
Joint Review & Demo: Milestone demo of clustering and scoring engine to Jaguar TCS Racing for feedback prior to integration (Week 6).

1.3. Media Asset Ingestion Module

1.3.1. Implementation of automated ingestion pipelines for photos, videos, and audio files from multiple sources.

1.3.2. Secured storage with metadata extraction for downstream processing.
Joint Review: Jaguar TCS Racing to confirm data ingestion sources and permissions and Security & data governance review with Jaguar TCS Racing (Week 6).

1.4. Workflow UI Module

1.4.1. Delivery of a user-friendly interface that allows real-time preview, curation, and tagging of assets.

1.4.2. Enables reviewers to manage approval workflows efficiently prior to publishing.
Review & Approval: UI/UX prototype walkthrough with Jaguar TCS Racing for workflow module (Week 9).

2. User Authentication & Access Control

2.1. Implementation of SSO-enabled login credentials for authorized Jaguar TCS Racing stakeholders (Partnerships, PR, Digital, Comms, Events & Sales teams).

2.2. Access control will follow JLR’s security standards and role-based permission structure.
Joint Review: Security & Compliance sign-off (Week 9).

3. Sponsor Visibility & Media Scoring Dashboard

3.1. A real-time Content Review Dashboard to visualize clustered media assets, ranked scores, captions, and publishing status.

3.2. The dashboard will support filtering by race, sponsor, priority, channel, and emotional resonance.
Join Review & Approval: Dashboard prototype review and feedback session with Jaguar TCS Racing. UAT and business sign-off after validation of scoring logic and filtering workflows (Week 9).

4. Integration with Existing DAM & Publishing Systems

4.1. Full API-based integration with SharePoint / Imagen to enable seamless tagging, metadata handover, and publishing workflows, in compliance with Jaguar TCS Racing’s internal infrastructure.
Testing & Review : Integration testing and joint go-live readiness review (Week 11).

5. Performance Analytics & Benchmarking Suite

5.1. A built-in Analytics & Monitoring layer to provide post-publication performance tracking, sponsor visibility KPIs, and benchmarking insights to guide content and partnership strategies.
Review & Validation: Analytics model calibration and KPI validation with Jaguar TCS Racing’s Partnerships & Digital teams (Week 11–12).

6. Security, Privacy & Governance Guardrails

6.1. Implementation of RBAC, encryption protocols, GDPR compliance, and audit logging, ensuring responsible AI practices across the tool/platform lifecycle.

6.2. Includes a governance framework for ongoing monitoring and model retraining.
Joint Review: Security and compliance review with Jaguar TCS Racing legal & IT teams and agreement on governance framework and escalation workflows (Week 11).

7. Onboarding & Training Sessions

7.1. TCS will conduct structured onboarding and enablement workshops for end-users and administrators to ensure smooth adoption and effective use of the tool/platform.

7.2. A detailed user manual and quick-start guide will be delivered as part of onboarding.
Joint Review & Sign-off: Pre-onboarding dry run with Jaguar TCS Racing internal champions and documentation sign-off by Jaguar TCS Racing (Week 12).

8. Post-Go-Live Support & Continuous Optimization

8.1. Provision of hypercare support for initial rollout, followed by continuous optimization cycles.

8.2. Includes model tuning, performance enhancements, and on-demand retraining to improve scoring accuracy and content recommendations over time.
Joint Review : Hypercare monitoring review with Jaguar TCS Racing two-weeks post-launch. Quarterly joint optimization checkpoints with Jaguar TCS Racing Partnerships & Digital team (Week 14).

Summary of Approval & Review Timeline

| # | Deliverable | Description | Owner | Timeline | Key Output | Review & Approval |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | AI-ML / GenAI Powered Web-Based Application | Delivery of a secure, cloud-hosted, role-based web application with integrated AI/ML modules for clustering, sponsor/logo detection, emotion analysis, captioning, scoring, and asset workflows. | TCS | Week 6–9 | Fully functional web platform | Environment & infra readiness sign-off (W6); Model & dataset joint review (W5); Milestone demo (W6); Data ingestion & security review (W6); UI/UX approval (W9) |
| 2 | User Authentication & Access Control | SSO-enabled authentication for authorized Jaguar TCS Racing stakeholders, following JLR security standards with RBAC. | TCS | Week 9 | Secure user login with RBAC | Security & compliance sign-off (W9) |
| 3 | Sponsor Visibility & Media Scoring Dashboard | Deployment of a real-time dashboard for visualization of clustered assets, ranked scores, captions, and publishing status. Includes filtering by race, sponsor, priority, channel, and emotional resonance. | TCS | Week 9 | Interactive dashboard UI | Dashboard prototype review & feedback; UAT & business sign-off after scoring logic validation (W9) |
| 4 | Integration with Existing DAM & Publishing Systems | Full API-based integration with SharePoint/Imagen to enable tagging, metadata handover, and publishing workflows. | TCS | Week 11 | Live DAM integration | Integration testing and joint go-live readiness review (W11) |
| 5 | Performance Analytics & Benchmarking Suite | Built-in analytics and monitoring layer for post-publication tracking, sponsor visibility KPIs, and content performance benchmarking. | TCS | Week 11–12 | Analytics & KPI dashboards | Analytics model calibration & KPI validation with Jaguar TCS Racing Partnerships & Digital (W11–12) |
| 6 | Security, Privacy & Governance Guardrails | Implementation of RBAC, encryption, GDPR compliance, and audit logging. Governance framework for ongoing monitoring and model retraining. | TCS | Week 11 | Security-compliant platform | Security & compliance review with legal & IT + governance framework sign-off (W11) |
| 7 | Onboarding & Training Sessions | End-user enablement including structured training workshops, live demos, and delivery of user manuals & quick start guides. | TCS + Jaguar TCS Racing | Week 12 | Training sessions + documentation | Pre-onboarding dry run + documentation sign-off by Jaguar TCS Racing (W12) |
| 8 | Post-Go-Live Support & Continuous Optimization | Hypercare support post-launch including model tuning, performance enhancements, and retraining cycles. | TCS | Week 14 & ongoing | Continuous improvement roadmap | Hypercare monitoring review (2 weeks post-launch); Quarterly joint optimization checkpoints |