# Technical Specification for

# Proposal Development Automation Engine

# Objective

Build a semi-automated, scalable, brand-aligned solution that accelerates the development of sponsorship proposals by:
- Reusing modular content blocks (e.g., past activations, pricing tiers, ROI examples)
- Generating customized decks based on structured inputs (category, region, tier, ROI)
- Integrating branding mockups from Seen AI
- (Optionally) Leveraging GenAI for tone, narratives, and creative co-branded sections
- Exporting final proposals via PowerPoint Plugin or in-tool deck builder

# Solution Architecture Overview

Platform Components

| Layer | Component | Description |
| --- | --- | --- |
| UI Layer | Web App / PowerPoint Plugin | Guided interface for proposal configuration |
| API Layer | Proposal Engine APIs | Input orchestration, GenAI calls, content fetch |
| Content Layer | Modular Content Library | Templates, metrics, activations, pricing blocks |
| Branding Layer | Seen AI Integration | Dynamic brand mockups and creative assets |
| AI Layer | GenAI (LLM) Integration | Copywriting, tone, personalization |
| Storage Layer | Metadata DB + File Store | Store configs, history, and output artifacts |

# Development Steps

## Phase 1: Content and Metadata Foundation

1. Structured Content Library

- Design reusable modules:
  - Case studies (PDFs, slides)
  - Activation types (image, text, video)
  - Pricing templates (by tier, region, category)
  - ROI examples (standardized formats)
- Store with metadata tagging:
  - Sector, region, tier, activation type, file format

2. Content Tagging UI

- Internal tool for:
  - Uploading new content blocks
  - Tagging with taxonomy
  - Version control
- Optional: Auto-tag via image OCR/NLP for PDFs

## Phase 2: Proposal Engine Core

3. Configuration Engine

- Users select:
  - Brand category
  - Market region
  - Sponsorship tier
  - ROI expectations
- Backend selects matching content blocks
- Logic: Rule-based filtering + weight scoring

4. Proposal Assembly Pipeline

- Components:
  - Layout Manager (manages slide order)
  - Asset Loader (pulls visual/media blocks)
  - Text Composer (for summaries, stats)
- Output Formats:
  - .pptx using python-pptx
  - .pdf via HTML export or PDFkit

## Phase 3: Branding & Visual Integration

5. Seen AI Integration

- API connector to:
  - Pull logo mockups based on brand ID
  - Insert into title/intro/activation slides
- Caching Layer to avoid redundant calls

6. Custom Visuals Module

- User preview & select:
  - Co-branded themes
  - Event backdrops
- Optional: Canva/Figma plugin for editable visuals

## Phase 4: GenAI-Driven Customization (Optional/Advanced)

7. LLM Integration for Copywriting

- Fine-tuned LLM or API-based prompt for:
  - Slide headlines
  - Brand-aligned tone rewriting
  - Personalized narratives
- Example Prompt:
  “Write a compelling 1-slide intro for a premium automotive sponsor focused on sustainability in LATAM market with ROI focus on track-side activations.”

8. Retrieval-Augmented Generation (RAG)

- Connect proposal engine with the content library:
  - Search past activations dynamically
  - Generate summaries with GenAI using LangChain or Haystack

## Phase 5: UX & Distribution Interface

9. Frontend Development

- UI stack: React + Tailwind or Streamlit (MVP)
- Key UI Components:
  - Dropdowns for config
  - Slide preview carousel
  - Edit mode (optional WYSIWYG)
  - Final export modal

10. PowerPoint Plugin (Optional)

- Built using: Office.js (JavaScript-based add-in)
- Capabilities:
  - Login to fetch proposals
  - Insert blocks/slides dynamically
  - Fetch mockups and GenAI copy inline

# Security & Governance

- Authentication: OAuth 2.0 + Role-based access
- Content Control: Versioning, metadata tracking
- Proposal Logs: Store timestamped generation records
- AI Output Safety: Guardrails and temperature control in LLM APIs

# Tools & Technologies

- Frontend: React, Tailwind, Streamlit (optional MVP)
- Backend: FastAPI, Node.js
- AI/GenAI: OpenAI GPT-4 / Claude / Vertex AI + LangChain
- PowerPoint Plugin: Office.js SDK
- Storage: AWS S3, Firebase, PostgreSQL
- Automation: Airflow, GitHub Actions

# Success Metrics

- Time-to-proposal reduced by 70%+
- % of reused content blocks per proposal
- Seen AI visuals auto-inserted per proposal
- GenAI copy accept-rate and engagement score
- User satisfaction on customization ease